## Slide 1: ChadaTech Agile Presentation
CS 250 Final Project
Cammy Gurno
12/14/2025 Southern New Hampshire University CS 250: Software Development Lifecycle
Notes: This presentation summarizes the results of ChadaTech’s Scrum-Agile pilot project for the SNHU Travel application. The goal is to share what we learned from using Scrum instead of our traditional Waterfall approach and provide a recommendation on whether Agile should be expanded across additional development teams.

## Slide 2: Key Facets of Scrum-Agile
What Is Scrum-Agile?
Iterative, incremental software development framework
Work delivered in short cycles called sprints
Continuous feedback and improvement built into the process
Why Organizations Use Scrum
Faster delivery of customer value
Increased transparency and predictability
Improved ability to adapt to changing requirements
Citation: Schwaber & Sutherland (2020)
Notes: Scrum-Agile is an iterative development framework that delivers working software in short cycles called sprints. Rather than waiting until the end of a project to see results, teams deliver small, usable increments regularly.
For organizations like ChadaTech, this means faster delivery of customer value, improved transparency into project progress, and a much stronger ability to respond to changing client needs. These benefits became very clear during the SNHU Travel pilot.

## Slide 3: Scrum-Agile Team Roles
Product Owner
  Prioritizes the product backlog
  Ensures work delivers business and customer value
Scrum Master
  Facilitates Scrum events
  Removes obstacles and supports team effectiveness
Development Team
  Designs, builds, and tests product increments
  Self-organizing and cross-functional
Leadership Impact
  Clear ownership
  Shared accountability
  Stronger collaboration across teams
Citation: Rubin (2013)
Notes: Scrum defines three key roles, each with a clear purpose. The Product Owner ensures work is always aligned with business and customer value. The Scrum Master focuses on keeping the process running smoothly and removing obstacles. The Development Team is responsible for delivering tested, working software.
From a leadership perspective, this structure creates clear ownership while still encouraging shared accountability. Instead of work being siloed, teams collaborate more effectively and stay aligned around common goals.

## Slide 4: Agile Phases of the SDLC
How the SDLC Works in Agile
Planning: User stories created and prioritized
Design & Development: Features built incrementally
Testing: Continuous testing using acceptance criteria
Review: Stakeholder feedback during Sprint Reviews
Improve: Process refinement during Retrospectives
Key Difference
Phases repeat continuously rather than occurring once
Citation: Moran (2020)
Notes: In Agile, the traditional phases of the SDLC—planning, development, testing, and review—still exist, but they happen continuously instead of sequentially.
Each sprint includes planning, development, testing, and stakeholder review. Retrospectives then allow teams to improve their process before the next sprint begins. This continuous cycle helped the SNHU Travel team refine features quickly and avoid late-stage surprises.

## Slide 5: Waterfall vs. Scrum-Agile
Waterfall Development
Linear and sequential phases
Requirements fixed early
Changes are costly and disruptive
Scrum-Agile Development
Iterative and flexible
Embraces changing requirements
Early and frequent stakeholder feedback
SNHU Travel Example
Mid-project shift to wellness-focused travel
Agile allowed reprioritization without delaying delivery
Citation: Denning (2022)
Notes: Under the Waterfall model, requirements are defined early and changes later in the project are expensive and disruptive. In contrast, Scrum-Agile expects change and is designed to manage it.
During the SNHU Travel project, priorities shifted mid-development toward wellness-focused travel. Using Scrum, the team was able to reprioritize work and continue delivering without delaying the project—something that would have been difficult under a Waterfall approach.

## Slide 6: Choosing Waterfall or Agile
Factors to Consider
Stability of requirements
Level of stakeholder involvement
Need for flexibility
Project complexity and risk
SNHU Travel Outcome
Requirements evolved during development
Frequent feedback was needed
Scrum-Agile proved to be the better fit
Recommendation
Expand Scrum-Agile adoption for client-facing projects
Citation: Beck et al. (2021)
Notes: Choosing between Waterfall and Agile depends on several factors, including requirement stability, stakeholder involvement, and the need for flexibility.
For SNHU Travel, requirements evolved throughout development and frequent feedback was essential. Scrum-Agile proved to be the better fit. Based on the pilot results, expanding Scrum-Agile for client-facing and custom software projects would likely provide significant value to ChadaTech.

## Slide 7: References
Beck, K., Cunningham, W., Jeffries, R., Kern, J., Schwaber, K., & Sutherland, J. (2021). The Agile Manifesto: Principles and practice twenty years later. Agile Alliance.
Denning, S. (2022). The age of Agile: How smart companies work. MIT Sloan Management Review.
Moran, A. (2020). Managing Agile: Strategy, implementation, organisation and people. Springer.
Rubin, K. S. (2013). Essential Scrum: A practical guide to the most popular agile process. Addison-Wesley.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum.org.
Notes: The sources listed here support the Agile principles and comparisons presented throughout this briefing. They reflect current industry best practices and research on Agile and Scrum frameworks.